VENDOR MANAGEMENT

&

RFQ SYSTEM

Strategic Specification & Implementation Plan

Prepared for The Agency, Oman

February 2026

Based on analysis of 518 historical projects

Total Revenue: OMR 1,649,246 | Total Vendor Spend: OMR 359,192

# Executive Summary

This document outlines a comprehensive Vendor Management and RFQ (Request for Quotation) system designed specifically for The Agency's operational needs. Based on analysis of 518 historical projects spanning 2023-2026, this system will streamline procurement workflows, improve vendor relationships, and optimize cost management.

Key Findings from Historical Data Analysis:

- Total Revenue Analyzed: OMR 1,649,246 across 518 projects

- Total Vendor Expenditure: OMR 359,192

- Average Margin: 13% (ranging from 6% to 36% by client)

- Active Vendor Network: 120+ suppliers across 12 categories

- Top 5 Clients Account for: 43% of total revenue

- Highest Margin Client: Saud Bahwan Group (36%)

Strategic Objectives:

- Reduce RFQ processing time by 60%

- Improve vendor response rates to 90%+

- Enable data-driven vendor selection

- Increase average margin by 3-5% through better cost negotiation

# Current State Analysis

## Client Portfolio Overview

Analysis of the cost sheet archive reveals a concentrated client base with significant revenue contribution from key accounts:

| Client | Projects | Revenue (OMR) | Margin |
| --- | --- | --- | --- |
| Al Hashar | 12 | 201,033 | 9.8% |
| BRF | 6 | 143,075 | 19.7% |
| Omantel | 43 | 133,465 | 33.9% |
| BMW | 2 | 100,302 | 6.0% |
| Fairtrade Auto Services | 71 | 67,206 | 16.9% |
| Al Fardan Motors | 79 | 37,595 | 20.3% |
| Al Jenaibi International | 40 | 29,644 | 33.2% |
| Saud Bahwan Group | 2 | 39,195 | 36.0% |
| Arsenale SpA | 3 | 44,285 | 15.8% |
| Al Ahly Sabbour | 7 | 27,168 | 0.3% |

## Vendor Categories Identified

From the cost sheet analysis, vendors fall into 12 primary categories:

| Category | Example Vendors |
| --- | --- |
| Production & Fabrication | High Mark, Al Tanfith, Smart Modern Business |
| AV & Sound Equipment | Manual, Intelligent, Sound Systems Rentals |
| Printing & Signage | Smart Print, Ahmed Al Marikhi, Bestline |
| Furniture Rental | Mosaic, Al Khaleej Tents, Al Areesh |
| Photography & Videography | Anoop, Various freelancers |
| Hospitality Staff | The Agency (internal), External hostess suppliers |
| Entertainment | DJs, Dancers, MCs, Musicians, Performers |
| Catering & F&B | Various restaurants, hotels, caterers |
| Transportation & Logistics | AGS Logistics, local transport companies |
| Florals & Decor | Behrang, decoration suppliers |
| Technology & Screens | LED screen suppliers, AV rental companies |
| Promotional Items | Giveaway suppliers, merchandise vendors |

## Year-over-Year Performance

| Year | Projects | Revenue | Costs | Margin | Margin % |
| --- | --- | --- | --- | --- | --- |
| 2023 | 164 | 172,208 | 19,898 | 0 | 0% |
| 2024 | 185 | 438,638 | 34,223 | 20,581 | 4.7% |
| 2025 | 142 | 725,393 | 213,623 | 146,533 | 20.2% |
| 2026 (YTD) | 27 | 313,006 | 91,447 | 47,366 | 15.1% |

Key Insight: Significant improvement in margin tracking and management from 2024 onwards, with 2025 showing the strongest performance at 20.2% average margin.

# Proposed System Architecture

## Core Modules

### Module 1: Vendor Database

Centralized repository of all vendor information:

- Company profiles with trade license verification

- Multiple contact persons per vendor

- Service categories with capability mapping

- Geographic coverage zones

- Payment terms and bank details

- Performance metrics (auto-calculated)

- Document storage (contracts, certificates, portfolios)

### Module 2: RFQ Generation Engine

Automated RFQ creation with intelligent features:

- Template library by project type

- AI-suggested specifications based on historical projects

- Automatic vendor matching by category

- Multi-vendor distribution with tracking

- Deadline management with automated reminders

- WhatsApp/Email integration for delivery

### Module 3: Quote Comparison Dashboard

Side-by-side analysis tools:

- Normalized pricing comparison

- Historical pricing benchmarks

- Real-time margin impact calculator

- Vendor reliability score overlay

- One-click selection and PO generation

### Module 4: AI Cost Estimation

Machine learning-powered predictions:

- Pre-quote cost estimates using 518 historical projects

- Confidence intervals for budget planning

- Seasonal and event-type adjustments

- Client-specific markup recommendations

- Anomaly detection for unusual quotes

# Data Model Specification

## Vendor Entity Schema

| Field | Type | Description |
| --- | --- | --- |
| vendor_id | UUID | Primary key |
| company_name | String | Official registered name |
| trade_name | String | Operating/brand name |
| cr_number | String | Commercial Registration number |
| categories | Array | Service categories offered |
| contacts | JSON | Contact persons with details |
| bank_details | JSON | Bank name, account, IBAN |
| payment_terms | Enum | NET30, NET60, COD, Advance |
| rating | Float | Performance score (0-5) |
| total_spent | Decimal | Lifetime spend amount |
| projects_count | Integer | Number of projects completed |
| avg_response_time | Integer | Hours to respond to RFQ |
| on_time_rate | Float | Percentage of on-time deliveries |
| status | Enum | Active, Preferred, Probation, Inactive |

## RFQ Entity Schema

| Field | Type | Description |
| --- | --- | --- |
| rfq_id | UUID | Primary key |
| rfq_number | String | Human-readable ID (RFQ-2026-001) |
| project_id | UUID | Link to project |
| title | String | RFQ title/subject |
| category | Enum | Service category |
| specifications | JSON | Detailed requirements |
| deadline | DateTime | Quote submission deadline |
| delivery_date | Date | Required delivery date |
| vendors_invited | Array | List of vendor_ids |
| status | Enum | Draft, Sent, Closed, Awarded |
| estimated_cost | Decimal | AI-predicted cost |
| winning_quote_id | UUID | Selected quote reference |

## Quote Entity Schema

| Field | Type | Description |
| --- | --- | --- |
| quote_id | UUID | Primary key |
| rfq_id | UUID | Parent RFQ reference |
| vendor_id | UUID | Vendor who submitted |
| amount | Decimal | Quoted price |
| breakdown | JSON | Line item details |
| validity_days | Integer | Quote validity period |
| notes | Text | Additional terms/conditions |
| submitted_at | DateTime | Submission timestamp |
| status | Enum | Pending, Accepted, Rejected |

# Implementation Roadmap

## Phase 1: Foundation (Weeks 1-4)

- Clean and migrate vendor data from 518 cost sheets

- Design and implement database schema

- Build vendor management CRUD interface

- Import historical pricing data

- Implement search and filtering functionality

## Phase 2: RFQ Engine (Weeks 5-8)

- RFQ template builder with drag-and-drop

- Multi-vendor distribution system

- Quote submission portal for vendors

- Email and WhatsApp integration

- Basic comparison tools

## Phase 3: Intelligence Layer (Weeks 9-12)

- Train ML model on historical cost data

- Cost estimation API development

- Vendor recommendation engine

- Performance analytics dashboard

- Margin optimization suggestions

## Phase 4: Integration & Polish (Weeks 13-16)

- Connect to cost sheet generation system

- Purchase Order generation workflow

- Invoice matching and reconciliation

- Comprehensive reporting and exports

- Mobile-responsive interface optimization

# Integration with Morpheus AI Suite

The Vendor Management & RFQ System is designed to integrate seamlessly with the Morpheus AI Orchestrator project currently in development. This integration will enable:

### Conversational RFQ Creation

Users can describe project requirements in natural language, and Morpheus will automatically generate structured RFQs, suggest appropriate vendors, and estimate costs based on the historical database.

### Intelligent Cost Sheets

When creating proposals in Morpheus, the system will pull real vendor pricing from the database, apply appropriate margins based on client history, and generate accurate cost sheets automatically.

### Vendor Communication

Morpheus can draft RFQ emails, follow-up messages, and negotiation responses based on vendor communication history and pricing patterns.

### Project Workflow Automation

The 6-stage Morpheus workflow (Definition → Research → Strategy → Draft → Review → Delivery) will include vendor selection and RFQ management as integral steps for relevant project types.

# Expected Benefits & ROI

## Quantitative Benefits

| Metric | Current State | Target State | Improvement |
| --- | --- | --- | --- |
| RFQ Processing Time | 4-6 hours | 30 minutes | 85% reduction |
| Vendor Response Rate | ~60% | 90%+ | 50% improvement |
| Quote Comparison Time | 1-2 hours | 5 minutes | 95% reduction |
| Cost Estimation Accuracy | ±25% | ±10% | 60% improvement |
| Average Margin | 13% | 16-18% | 3-5% increase |
| Vendor Database Size | Ad-hoc | 120+ profiled | Complete visibility |

## Qualitative Benefits

- Single source of truth for all vendor information

- Data-driven vendor selection eliminates bias

- Historical pricing enables better negotiation

- Reduced dependency on individual knowledge

- Improved vendor relationships through consistent communication

- Scalable foundation for business growth

# Recommended Next Steps

Immediate Actions (Week 1):

- Approve system specification and budget

- Begin vendor data cleanup from existing cost sheets

- Identify priority vendors for initial database population

Short-term (Weeks 2-4):

- Set up development environment

- Design user interface mockups

- Begin database schema implementation

- Conduct vendor outreach for profile completion

Medium-term (Month 2-3):

- Deploy MVP with basic vendor management

- Begin RFQ module development

- Train ML model on historical data

- User acceptance testing

— End of Document —